## Slide 1: Inventory Management System (IMS)
Matthew Garbett
January 22nd 2021

## Slide 2: Introduction
I’m Matthew Garbett a trainee software specialist at QA consulting
My Approach
Used Jira Kanban Board to create sprints with user stories on each task in the specification
Focused git branching correctly using the feature method assigning the sprints as these features

## Slide 3: My Consultant Journey
Technologies adopted for project
  Java – Used for the code of the project
  Git – Used as Version Control to keep the work I have done backed up
  MySQL – Used for the database that goes with the application using MySQL commands
  JUNIT & Mockito – Used for testing the project
  Maven – Used for adding dependencies and packaging/compiling the program.

## Slide 4: My Approach to Continuous Integration(CI)
Version Control System – Git
Using git bash I used the feature branch model and merged with dev once features had been completed
Committing changes was important throughout the project
  Created backups to help ease reverting changes

## Slide 5: IMS Test Coverage
JUNIT Testing
Using Mockito to fake functionality on the classes
The testing allowed for a view of what methods were failing

## Slide 6: IMS Demonstration
Create item
Read item from orders

## Slide 7: Sprint review
Completed Tasks
  Completed all user stories set on Kanban Board with Risk
  Assessment and Items being done the quickest
What got left behind?
  Full Test Coverage (Dao Testing)
  Google Cloud Platform

## Slide 8: Sprint Retrospective
What went well?
  Creating methods for each story
  Git branching used for each feature splitting off from dev branch then merging back into it
What could be improved?
  Start Testing earlier
  Moving from local workbench to GCP
  Readme file and project documents could have been continually updated

## Slide 9: IMS project conclusions
Putting my learning into practice with new technologies
Future Improvements
  Develop logical skills using code to
  Better project management to leave more time for back-end test coverage
    For future projects I now understand that the time taken to complete some tasks was underestimated

## Slide 10: Questions? Thank you for your time